STARTUP BLUEPRINT

# Family Check-in &
Home Risk System

Product requirements, architecture, BOM, market strategy and launch roadmap

A camera-free, privacy-first home awareness platform for families supporting independently living older parents.

Prepared for Rahul Rathor
Original: 25 August 2026 | Research update: 2 September 2026
Revision 2 — validated sources, revised scope and planning assumptions

# Executive decision

Recommendation Prioritize a camera-free Family Check-in pilot for independently living parents in India. It remains the preferred first-business hypothesis over a kids’ AI camera: a clearer adult payer, recurring reassurance need and less content production. This is a reasoned ranking, not a proven success probability.

The product reports observed household activity and prompts a family check-in when expected activity is absent. It must not imply that a person is medically well. V1 is not intended to diagnose, guarantee fall detection or dispatch emergency services; its claims and intended use require professional review before sale.

Revision summary: narrower P0; refreshed competitors; tax-aware margins; part-time roadmap; evidence-based gates replace unsupported probability percentages.

## What version 1 includes

Morning activity evidence and unusual inactivity prompts within agreed routine windows.

Main-door events; two motion locations. Fridge, leak and humidity modules become later add-ons.

A large hub-mounted “I’m OK / call family” button with distinct local acknowledgement.

Hub/node health, low-battery warnings, power/internet status, local rules and queued sync.

Caregiver evidence timeline, push alerts and acknowledgement; named family/local responder.

## What version 1 deliberately excludes

Indoor cameras, continuous audio storage or upload, health diagnosis and medical risk scoring.

Guaranteed fall detection, automatic ambulance dispatch, remote door unlock, or gas/water/stove shutoff.

Medication dispensing and any claim that a resident ate, took medicine or is medically safe.

# Market thesis

The buyer is an adult child living away from an independently living parent. The resident is a separate user whose consent and comfort are essential. Start with a single-resident household in one serviceable Indian city; visitors, couples, pets and domestic workers can make person-specific activity inference unreliable. This is household awareness, not identity tracking.

AARP’s 2024 survey found that 75% of US adults aged 50+ wanted to remain in their current homes as long as possible [S8]. India’s ageing-care needs are documented by UNFPA [S9]. These support the problem context, not willingness to buy this kit. No verified Indian sales, retention or price-acceptance data for this proposed product has yet been collected.

| Existing offer / region | Published price / status | What the evidence does and does not show |
| --- | --- | --- |
| Nomo Essential Care Kit / US [S1] | $199.99; $19.99/month or $199.99/year after 60-day trial | Direct overlap: camera-free routines and caregiver alerts. US-only use stated. Price is an offer, not evidence of our demand. |
| OdeCare / US-priced offer [S2] | $590–790 installed, first 3 months included; then $29/month | Vendor’s 24 Aug 2026 guide describes passive sensors and family notification, not dispatch. Strong overlap; verify service geography. |
| CarePredict @Home / US [S3] | $499 kit + $69.99/month | Wearable-based monitoring. Different feature/service bundle; not a like-for-like hardware price comparison. |
| Careium Doris / UK [S4] | From £16/month advertised; currently out of stock | Camera-free, no home Wi-Fi required, monitoring-centre response. Contract/tax pages differ: obtain a current quote. |
| Emoha / India [S5] | Essentials from ₹1,999/month | Human-supported care, check-in calls and emergency coordination. Adjacent service competitor or possible channel, not a simple sensor kit. |
| Anvayaa / India, NRI payer [S6] | Basic annual plan displayed at $999/year; taxes extra, city-dependent | Care-manager and emergency support. Illustrates a service category, not proven willingness to pay for a notification-only product. |

Camera-free sensing, routine learning and a family app are already competitive features. The testable wedge is Indian-home installation, explainable low-noise alerts, resident control, reliable failure reporting and an affordable service boundary. Nomo’s US-only availability may leave a geographic opening, but it is not evidence that India is uncontested. Samarth already describes passive sensor use in India [S7].

## Research implications for what to build

Launch India first with one repeatable workflow, not India, Europe and the US simultaneously. Careium’s European motion-sensor portfolio [S18] further confirms established competition. Human-response providers can complement the kit; the founder should not attempt a 24/7 dispatch operation.

Recent enabling changes: the ESPHome Starter Kit launched on 12 August 2026 at recommended $40/€41 pricing, raising expectations for easy setup [S10]. RainMaker Neo, announced 5 August, offers an open device/cloud/app stack on the developer’s AWS account [S11]. Evaluate reuse; neither removes customer-support or recurring infrastructure costs.

Evidence distinction: competitor pages establish available offers and vendor positioning. They do not prove sales volume, clinical effectiveness, a price gap customers will pay for, or our product-market fit.

# Priority use cases

| Phase | Use case | Safe product statement | Boundary / guardrail |
| --- | --- | --- | --- |
| P0 | Morning activity | “Hallway activity observed at 8:14.” | Not proof that a particular person is medically well. |
| P0 | Inactivity prompt | “No expected activity by 10:00. Consider calling.” | Only when monitoring is active and sensors are healthy; absence is not an emergency diagnosis. |
| P0 | Check-in / call button | “Call-family button pressed at 11:32.” | Family notification, not emergency dispatch; show delivery/acknowledgement separately. |
| P0 | Main door | “Door opened at 2:12 a.m.” | No inference about who entered or left. Support away/visitor modes. |
| P0 | Device health | “Hallway node has not checked in.” | Report coverage unknown; never interpret silence as reassuring activity. |
| P1 | Fridge / kitchen | “Fridge door opened at 8:30.” | Not proof food was eaten or medicine taken. |
| P1 | Water leak | “Water detected near the washer.” | Property-risk add-on; alert only, no shutoff. |
| P1 | Heat / humidity | “Humidity has stayed high.” | Environmental observation, not diagnosis. |
| P2 | Fall / stove research | Research only; no V1 claims. | Separate validation, intended-use and compliance review. |

# Product requirements

## Functional requirements

| Area | Minimum requirement |
| --- | --- |
| Hub | Secure provisioning/pairing; persistent event queue; duplicate-safe receipt; local rules; distinct OK/call tones; clock recovery; sensor coverage status; TLS cloud sync; tested OTA rollback. |
| Sensor nodes | Wake/debounce; sequence + reboot identity; application ACK/retry; heartbeat; battery state; secure pairing; reconnection after hub/router changes; measured sleep/event current. |
| Cloud & caregiver UI | Household roles; explicit resident consent/pause; evidence timestamps; away/visitor modes; rule explanations; push permission/test; delivered versus acknowledged states; escalation contacts; deletion/export; audit history. |

## Non-functional acceptance targets

| Area | Pilot target / measurement | Later production gate |
| --- | --- | --- |
| Local event latency | p95 under 3 s in tested placements | p95 under 2 s; report lost and duplicated events too |
| Remote notifications | p95 under 30 s when internet and push permissions work | p95 under 15 s under stated conditions; not a delivery guarantee |
| False alerts | Below 1 false high-priority escalation/home-month after tuning | Below 0.5/home-month; separately report routine nudge usefulness |
| Missed events | Zero unexplained misses in scripted button/door/outage tests | Publish tested event coverage; not a sensitivity claim for real emergencies |
| Setup | Median under 15 min; record founder assistance | Median under 10 min; independently repeatable |
| Power / battery | Hub backup at least 30 min; measure node current and retries | Hub 2–4 h; nodes 9–12 months only if duty-cycle tests support it |
| Support | Below 30 min/home/month after onboarding; log founder time | Below 20 min/home/month is a ceiling, not a scalable staffing plan |
| Security | Unique credentials; encrypted links; access tests; signed firmware | Secure boot/flash encryption as applicable; signed OTA, rollback and incident process |

Validation must test power failure, router reboot/channel change, stale clocks, depleted batteries, duplicate packets, a muted phone, lost push permission and all caregivers unavailable. Run scripted scenarios with consenting adults; never induce falls or rely on the pilot for emergency protection.

A ten-home, 30-day pilot provides only ten home-months of exposure. It cannot prove rare-event safety performance. Record each false or missed event with its cause; do not reduce alert volume simply by disabling useful detection.

# Prototype architecture

Event flow 2 motion nodes + 1 door node (ESP32-C3) → encrypted ESP-NOW → powered ESP32-S3 hub with physical button, speaker and local rules → Wi-Fi/TLS → cloud event service → caregiver PWA/push → named family/local responder. Camera and microphone remain disconnected.

Use ESP-NOW for the engineering prototype, with application-level acknowledgements, retries, event IDs and heartbeats. Espressif states that MAC send success is not proof of application receipt [S12]. The hub’s home-Wi-Fi channel and ESP-NOW peers must remain compatible; test router auto-channel changes, re-pairing and reconnect behaviour. Local rules continue only while the hub has power.

## Failure-aware local intelligence

Use explicit states: normal observation, check-in due, away/paused, degraded coverage, offline and family acknowledgement. During internet failure, keep local feedback/logging, mark remote data stale and replay queued events with original timestamps. A cloud heartbeat can report hub unreachable but cannot distinguish power loss from internet loss. Remote alerts cannot cross a failed internet connection without a separate backup link.

V1 uses configured time windows and transparent rules, with no LLM in the alert path. Later, compare household-specific statistical baselines against those rules using labelled data. Do not market “AI” as an untested reliability improvement. Multiple occupants can produce false reassurance because a PIR does not identify people.

## Recommended stack

Firmware: ESP-IDF in C/C++; Arduino only for early sensor experiments.

Cloud: MQTT over TLS, Mosquitto or managed EMQX, FastAPI/Node backend, PostgreSQL.

Pilot app: responsive React PWA with verified Android/iOS installation, notification permissions and end-to-end test alerts. Evaluate a native app only if observed reliability or onboarding requires it.

Operations: device registry, logs, metrics, backups, signed OTA, error monitoring.

Platform decision: time-box a RainMaker Neo feasibility check for provisioning, device identity, OTA and app reuse [S11]. Choose one production backend after the spike; do not build and maintain two parallel stacks. The open-source licence does not make AWS hosting or paid support free.

# Hardware strategy

## Can your existing boards be used?

| Board / part | Role | Recommendation |
| --- | --- | --- |
| Existing S3-N16R8, OLED, amplifier, speaker and button | Prototype hub | Use existing hardware. Disconnect camera/microphone. Prefer USB-powered hub with rechargeable backup, subject to the user’s power preference and a measured budget. |
| ESP32-WROOM DevKit V1 | Alternative hub | Suitable for prototype local rules, networking and audio. Do not use DevKits as final long-life battery nodes. |
| ESP32-C3 SuperMini ×3 | Prototype nodes | Two PIR nodes plus one reed-contact node. Measure actual board/regulator/LED leakage; chipset deep-sleep figures alone are insufficient. |
| ESP8266 | Not preferred | Avoid a new commercial dependency solely to save a small board cost; assess security, provisioning and maintenance together. |
| C6/H2 or newer ESP32 | Future evaluation | Change only for a measured requirement such as Thread or connectivity. New silicon is not a reason to delay the existing S3/C3 prototype. |

Battery safety Preserve the preference for recharging inside the device. Use a protected single-cell pack and a correctly engineered charger/power path. A TP4056 is not a series-pack charger; protection is not the same as load sharing. Do not promise safe charge-while-operating without testing the complete circuit. Obtain qualified battery/power review before field deployment.

Power design decision: an always-listening hub consumes substantially more than sleeping event nodes. The recommended pilot is a mains/USB hub with battery backup; a battery-only hub needs a separate capacity/runtime experiment. This change must be agreed before a production power design is frozen.

## Planning BOM: one-home engineering prototype

| Item | Qty | Planning range (INR) | P0 purpose / boundary |
| --- | --- | --- | --- |
| Existing S3 hub/audio/OLED | 1 | ₹0 incremental | Reuse owned kit; replacements for pilot homes cost extra |
| ESP32-C3 SuperMini | 3 | ₹900–₹1,500 | Two motion nodes and one door node |
| PIR sensors | 2 | ₹200–₹600 | Hallway + another routine location |
| Reed contact | 1 | ₹75–₹200 | Main door |
| Leak sensing | 0 | ₹0 in P0 | Optional P1; price separately |
| Temperature/humidity | 0 | ₹0 in P0 | Optional P1; not required for check-in |
| Protected power/charging parts | 1 set | ₹1,500–₹3,000 | Node packs plus hub-backup experiments |
| Button, enclosures, wiring | 1 set | ₹1,000–₹2,500 | Exclude a new meter and engineering time |
| Incremental P0 total |  | ₹3,675–₹7,800 | Planning arithmetic, not supplier quotes; allow shipping/spares |

Plan roughly ₹80,000–₹1.5 lakh for ten homes’ pilot hardware, replacement hubs and spares; obtain itemised quotes before spending. These are engineering-pilot costs, not volume COGS. Reuse the first prototype to validate placement, alerts and power before a custom low-power PCB. Existing owned cells/boards may reduce incremental cash, but production costing must include every part.

# Commercial model

## India pricing hypothesis

| Offer | Price hypothesis | Scope / decision |
| --- | --- | --- |
| Family core | ₹9,999–₹11,999 | Consumer price range to test, not a validated price. Hub + 3 nodes; final tax and service terms disclosed before purchase. |
| Lite | ₹6,999 — hold | Do not launch at this price with a ₹4,500 COGS assumption. Requires a materially cheaper/smaller kit or a separately validated subsidy model. |
| Local assisted installation | Separate quote | One-city service only at first. Price travel, labour and follow-up; ₹14,999 bundle remains unvalidated. |
| Optional Family Plus | ₹299/month — test | Limited messaging/history/support features. Define usage caps; never promise unlimited phone/SMS or human emergency response. |

Service boundary: local observation, local button feedback and device-health indication remain usable without a subscription. Remote push requires an operated backend. Define a funded included-service term and renewal price before sale; do not promise lifetime free remote monitoring. Core warning clarity and resident controls must not be paywalled.

## Foreign-market hypothesis

| Offer | Earlier hypothesis | Updated treatment |
| --- | --- | --- |
| Starter | $149 / €159 | Hold as a research anchor, not a launch quote. Recalculate net revenue, freight, taxes, returns, certification and support for each country. |
| Extra event node | $29–$39 | Unvalidated; depends on landed cost and channel margin. |
| Powered presence node | $49–$69 | Defer until a measured sensing gap justifies additional complexity. |
| Family Plus | $5.99/month | Unvalidated; cost service levels and local messaging before offering. |

Illustration only: 1,000 kits at ₹9,999 create ₹99.99 lakh of customer billings, not necessarily revenue. With an illustrative 18% tax included, net hardware revenue is ₹84.74 lakh. A 30% attach rate at ₹299/month gives ₹10.76 lakh annualised subscription billings, not profit or a forecast. Actual tax classification, churn, service start dates and collection must be modelled.

## Cost and margin gates

Production COGS must include all hardware, assembly, test yield, packaging and inbound freight; use recoverable input tax consistently. ₹4,500 is a target assumption, not a verified manufacturing quote.

Target 55% hardware gross margin on net-of-tax revenue, before fulfilment, payment, returns, acquisition and service costs. Target 30–35% contribution only after those costs are explicitly modelled.

Subscription margin must cover cloud, messaging, support and billing. A 75% target and 3–5% warranty reserve are provisional management assumptions, not observed performance.

Hardware creates entry; durable economics come from add-ons, service software, referrals, support efficiency and B2B2C partnerships.

## Corrected tax-aware price sensitivity

Illustrative calculation only: prices below include assumed 18% tax; COGS is ₹4,500 on a consistent net-tax basis. This is not a GST classification or rate determination. Net revenue = customer price / (1 + tax rate); gross margin = (net revenue − COGS) / net revenue.

| Customer price | Net revenue | Gross margin | Max COGS for 55% |
| --- | --- | --- | --- |
| ₹6,999 | ₹5,931 | 24.1% | ₹2,669 |
| ₹9,999 | ₹8,474 | 46.9% | ₹3,813 |
| ₹11,999 | ₹10,169 | 55.7% | ₹4,576 |

The earlier approximately 55% margin estimate at ₹9,999 and ₹4,500 cost ignored included tax. Under this example, roughly ₹11,800 customer pricing is needed for 55% gross margin, before selling/service expenses.

At ₹11,999, net revenue is about ₹10,169. Subtract ₹4,500 COGS, ₹600 fulfilment/payment, ₹500 warranty/returns reserve, ₹500 onboarding/service and ₹1,000 acquisition cost: contribution is about ₹3,069 (30.2%). Every cost here is illustrative; cloud commitments and installation may require more. A 20% dealer discount on net revenue would reduce revenue to about ₹8,135 and hardware margin to 44.7% before those costs.

Operational warning: even 20 minutes of support per home per month becomes about 333 hours/month at 1,000 homes. Scaling beyond a small pilot requires better self-service, lower support incidence and/or paid operational capacity; one founder cannot absorb that workload.

# Selling model and market entry

## Beachhead

Start in one city with adult children or NRIs whose independently living parent consents and has a reachable family/local responder. Prefer simpler single-resident homes for the first cohort; label multi-person data as household-level. Do not recruit a resident whose required safety care would depend on this unvalidated pilot. Reassess the resident and payer’s acceptance separately.

## Sales sequence

Discovery: interview 10 intercity adult children, 5 NRIs and 5 older residents; add 3–5 care-provider discussions. Test current alternatives, nuisance-alert tolerance, resident consent and a ₹9,999–₹11,999 offer. These are proposed sample sizes, not representative market research.

Commitment: seek 5 written installation agreements and, where appropriate, 3 clearly refundable ₹1,000 deposits with written refund/delivery terms. Start in 2 homes only after bench reliability gates; deposits do not establish product-market fit.

Pilot: expand sequentially to 10 homes, document failures and weekly feedback, and test continued paid use. After 30 repeatable installations, assess narrow-city D2C versus partner distribution using actual acquisition and support costs.

Partners: research elder-care agencies, geriatric-care managers and RWAs during discovery. A contracted partner may later own installation or human response; never imply integration or affiliation before agreement. Validate wholesale margin, data roles, response hours and incident ownership.

## India vs foreign-market fit

| Dimension | India launch | US / UK / EU expansion |
| --- | --- | --- |
| Customer wedge | Away-living child; resident consent; one-city support | Do not assume higher purchasing power means easier entry |
| Potential advantage | Local installation, Hindi/English UI, transparent alerts | Country-specific value beyond cheaper hardware; established competitors already exist |
| Main constraint | Trust, unreliable connectivity, response ownership, pricing | Radio/product/security/privacy obligations, local support, returns and channel economics |
| Order | 2-home rehearsal → 10-home pilot → paid repeatability | Only after Indian field evidence and funded country/partner plan; 100 homes alone is not certification |

# Effort, capital and success gates

| Stage | Part-time elapsed estimate | Cash envelope | Advance only when |
| --- | --- | --- | --- |
| Discovery + bench | Months 1–3 | ₹5,000–₹20,000 | Consent and basic demand evidence; repeatable local events |
| Two-home rehearsal | Months 4–5 | ₹25,000–₹60,000 total | Outage, stale-data, button and notification tests pass |
| Ten-home pilot | Months 6–8 | ₹1–₹2 lakh total | 30-day use, nuisance alerts and support measured |
| 30 paid homes | Months 9–12+ | ₹2.5–₹5 lakh total | Renewal, cost and support gates met |
| DFM + first 100 | Months 15–24+ | ₹12–₹25 lakh total | Quoted manufacturing, compliance, warranty and operational plan |
| Foreign expansion | Not calendar-driven | Separate funded budget | Country-specific verification and an accountable support/channel partner |

Planning assumption: one engineer at roughly 10–15 focused hours/week alongside a job, with AI assistance but no staffed operations team. Estimates are not delivery commitments; cash excludes founder salary and must be re-quoted. Full-time work may shorten elapsed time, but field observation cannot simply be compressed.

## Evidence-based decision gates — replacing probability estimates

| Milestone | Evidence gate | Decision |
| --- | --- | --- |
| Problem / consent | 5 installation commitments; resident opt-in | If interest is only curiosity or surveillance is rejected, narrow or stop |
| Bench reliability | Scripted events, reboots, outage recovery pass | Unexplained misses block field expansion |
| Ten-home usefulness | At least 7/10 keep enabled for 30 days | Investigate why others stop; do not hide withdrawals |
| Alert quality | Below 1 false high-priority escalation/home-month after tuning | Also examine missed scripted events and routine nudge usefulness |
| Price acceptance | At least 5/10 agree to continued paid use at disclosed terms | Small-sample gate, not a population conversion estimate |
| Economics / support | Itemised COGS, acquisition and service cost measured | Reprice or redesign if contribution/support is unsustainable |
| Scale / export | Repeatable installs, partner capacity and compliance plan | No numerical chance of success is assigned without evidence |

# First 90 days and staged pilot roadmap

| Period | Focus | Deliverable |
| --- | --- | --- |
| Weeks 1–4 | Customer discovery + architecture | 20 family/resident interviews; provider input; three alert mock-ups; consent, responder and price test |
| Weeks 5–8 | Bench prototype | S3 hub + 3 C3 nodes; event log; physical button; actual power and radio measurements |
| Weeks 9–12 | End-to-end validation | Simple PWA/push; stale-data states; retry/duplicate tests; no automatic ten-home deployment |
| Months 4–5 | Two-home rehearsal | Placement, permissions, false-alert review and outage tests with consenting users |
| Months 6–8 | Ten-home pilot | 30-day observation per home; willingness to continue; support and cost records |
| After pilot | Continue, narrow or stop | Use evidence gates before PCB tooling, feature expansion or distribution spend |

Kill / pivot rule Pause expansion if resident consent is absent, scripted critical events are missed, coverage loss is hidden, fewer than 7/10 pilot homes remain active after 30 days, false high-priority alerts remain above one/home-month, or willingness to pay and service economics fail. Fix the cause; do not add AI features to disguise weak fit.

# Why Family Check-in remains the preferred first-business hypothesis

| Criterion | Family Check-in & Home Risk | Kids’ AI camera / activity buddy |
| --- | --- | --- |
| Buyer need | Continuing reassurance need with an identifiable adult payer; still needs validation | Engagement/screen-time relief; retention and willingness to pay untested |
| Competition | Nomo/OdeCare and care services already overlap; geography/workflow may differentiate | Affordable AI companions such as $99 ESP32-S3 StackChan set a benchmark [S19] |
| Defensibility | Trust, low-noise alerts, onboarding and response partnerships; none established yet | Activity/content quality, child appeal and repeat engagement |
| Risk | Consent, sensitive routine data, false reassurance and reliability remain substantial | Child data, camera/audio, content safety and parental trust |
| Solo-engineer fit | Strong systems/reliability fit; field support is the main burden | Hardware is only part of the effort; content and cloud experience add work |
| Decision | Primary candidate for a constrained pilot; not a proven higher probability | Separate experiment; revisit if family trials show materially better demand |

Ranking is based on recurring need, clear payer, technical fit and execution burden—not on a claim that the business is already validated. A narrowly scoped appliance sensor is a fallback if caregiving support proves too demanding. Keep the kids’ concept as a separate experiment; paid demand evidence can change this ranking.

# Risks and mitigations

| Risk | Mitigation / launch gate |
| --- | --- |
| False urgency or false reassurance | Evidence-first messages; away/visitor modes; no identity or health inference from PIR; test missed events as well as nuisance alerts. |
| Resident privacy / consent | Resident opt-in and pause; least-privilege family roles; short justified retention; deletion/export; no cameras/audio in V1. |
| Power / internet loss | Hub backup; cloud heartbeat; explicit degraded/stale state; queued sync. Remote delivery needs connectivity or separately engineered backup. |
| Battery / hardware | Protected packs and power-path review; actual event/idle current; thermal and low-battery tests; no unsupported 12-month claim. |
| Support and installation | One-city cohort; documented placements; self-test; log founder minutes; scale with funded operational capacity. |
| Liability / response gap | No medical diagnosis, fall guarantee, shutoff or dispatch. Agree who responds and what occurs if nobody acknowledges. Disclaimers alone do not determine regulatory status. |
| India launch compliance | Confirm WPC/ETA and applicable battery, electrical, labelling and waste obligations with qualified specialists before sale [S13]. |
| Data law / exports | Review applicable India DPDP commencement and duties [S14]. For EU, assess GDPR, radio/product rules and CRA scope; for US/UK obtain local compliance review. |
| Ongoing cyber obligations | Security owner, vulnerability contact, supported-update term and incident process. EU CRA reporting starts 11 Sep 2026; main duties 11 Dec 2027 [S15–S16]. |

## Minimum release evidence

Before taking production orders: signed intended-use/claims review; documented consent and privacy workflow; end-to-end failure tests; quoted BOM and tax treatment; installation/support ownership; update and vulnerability-response plan; and explicit remote-service duration. A working demonstration does not satisfy these commercial release gates.

# Source notes and research register

Research checked 2 September 2026. Bracketed identifiers link claims to the primary sources below. Vendor features, pricing and availability are stated offers, not independently tested performance or sales evidence. Sources pre-dating this week are labelled background. Commercial assumptions and proposed gates are our analysis.

[S1] Nomo — Essential Care Kit. Official source — Current US-only listing; hardware and monthly/annual subscription. Supplier claims not independently tested.

[S2] OdeCare — Elderly monitoring system cost. Official source — 24 Aug 2026; vendor’s installed kit and subscription comparison. Local installation eligibility requires confirmation.

[S3] CarePredict @Home — Official store. Official source — Current kit/subscription prices and wearable architecture.

[S4] Careium — Doris activity alarm. Official source — Current out-of-stock notice and monitoring-centre model. Published tax/contract presentation is inconsistent; request a quote.

[S5] Emoha — Care plans. Official source — Current advertised India service tiers; benefits and commercial terms vary by plan.

[S6] Anvayaa — Care plans. Official source — USD view of India care plans; annual price, tax and city qualifications.

[S7] Samarth — Technology for parents in India. Official source — 30 Jun 2026; provider perspective on sensors and connectivity. Context, not independent market-size evidence.

[S8] AARP — 2024 Home and Community Preferences. Official source — Historical survey; 75% of US adults 50+ preferred remaining in their current home.

[S9] UNFPA — India Ageing Report 2023. Official source — Historical demographic/care background, not a forecast of kit sales.

[S10] ESPHome — Starter Kit launch. Official source — 12 Aug 2026 launch. Pricing reference: https://esphome.io/starter-kit/ ($40/€41 recommended; retailer prices vary).

[S11] Espressif — RainMaker Neo release. Official source — 5 Aug 2026; open device/cloud/app stack. Public implementation: https://github.com/espressif/esp-rainmaker-neo . AWS/service charges remain.

[S12] Espressif — ESP-NOW Programming Guide. Official source — Technical reference for peer channels, send callbacks and application acknowledgement/retry.

[S13] DoT — Equipment Type Approval. Official source — Official India WPC/ETA route; obtain product-specific compliance advice.

[S14] MeitY — DPDP Rules 2025, official Gazette. Official source — Official rules include staged commencement. Counsel must map applicable duties and timing to the actual launch.

[S15] European Commission — CRA reporting. Official source — Reporting obligations from 11 Sep 2026 for in-scope products/manufacturers.

[S16] European Commission — Cyber Resilience Act. Official source — Main obligations from 11 Dec 2027. Scope and transitional provisions require review.

[S17] Open Home Foundation — Survey dataset. Official source — Published 26 Aug 2026; 8,616 responses collected Dec 2024–Feb 2025. Potential discovery input, not current growth evidence.

[S18] Careium — European telecare sensor portfolio. Official source — Motion 9200 activity monitoring establishes category competition; no comparable public EU kit price verified.

[S19] M5Stack — StackChan official listing. Official source — Existing $99 ESP32-S3 desktop companion; hardware price excludes delivered-cost/AI-service verification, not a launch this week.

Research boundary: no paid customer interviews, supplier quotations, clinical validation or production battery-life tests were conducted for this update. [S17] can inform later research, but no dataset-level statistical analysis is claimed.

Planning document only—not medical, legal, regulatory, tax or investment advice. Before launch, validate intended use, product claims, radio/battery safety, data protection, consumer terms, tax classification and local response arrangements with qualified professionals. Recheck prices and obligations at the decision date.